DISPLAYEDUX

Portfolio Website  —  Project Handoff v7

Danny Driscoll  ·  March 2026

Session focus: Work page dark mode fix. About page outstanding bugs. Next steps: About page completion, Contact page, case study pages, Netlify deployment.

Active branch: design-v2

Dev server: cd ~/Desktop/Claude/portfolio/claude-written/danny-portfolio && npm run dev

Framework: Next.js 16.1.6 with Turbopack  ·  Tailwind CSS v4  ·  app/globals.css is the single source of truth for all theme config

Dark mode system: [data-theme="dark"] on the html element. NOT Tailwind dark: utilities. All dark mode styles must use CSS selectors in globals.css.

01. Current Build State

| Item | Status | Notes |
| --- | --- | --- |
| Homepage | DONE | Nav, hero, stats, case study cards, origin, philosophy, footer complete. |
| Work index (/work) | DONE | Dark mode fix applied this session. bg-brand-offwhite replaced with var(--color-bg). Text colors still use hardcoded brand classes -- verify next session. |
| Self-Service Portal case study | PARTIAL | Hero updated to Full-service-Example-Image. Body sections present. |
| Fraud Prevention case study | PARTIAL | Hero rendering at 0% 60%. Body sections present. |
| Messaging API case study | PARTIAL | All image paths fixed. messaging-error-templates.png removed. |
| Universal College App case study | PARTIAL | All paths confirmed. Rendering correctly. |
| About page (/about) | PARTIAL | Bio, stats, interests, photography written. Dark mode NOT working. Border radius NOT changed. Bulls-eye rings NOT visible. Card borders too dark. Glassmorphism NOT applied. All five items are next session priority. |
| Contact page | TODO | Not built. No spec defined yet. |
| Netlify deployment | TODO | netlify.toml created. @netlify/plugin-nextjs installed. Repo not yet connected. |

02. What Happened This Session

Bug Fixed: Work Page Dark Mode

The work landing page (/work) was not responding to the dark mode toggle. Background stayed white in dark mode. Root cause was a single hardcoded Tailwind utility class.

Root Cause

In app/work/page.tsx, the outer wrapper div used:

className="min-h-screen bg-brand-offwhite"

bg-brand-offwhite is a hardcoded Tailwind utility that always resolves to #F2F2F2. It has no awareness of the [data-theme="dark"] CSS variable system. The CSS variables in globals.css were being bypassed entirely.

Fix Applied

Replace the hardcoded class with an inline style referencing the CSS variable:

style={{ background: 'var(--color-bg)', color: 'var(--color-text-primary)' }}

Terminal command used (run from project root):

python3 -c "import re; path = open('app/work/page.tsx').read(); fixed = path.replace('className="min-h-screen bg-brand-offwhite"', 'className="min-h-screen" style={{ background: "var(--color-bg)", color: "var(--color-text-primary)" }}'); open('app/work/page.tsx', 'w').write(fixed)" && head -20 app/work/page.tsx

Remaining Work on Work Page

The text colors on the work page still use hardcoded brand classes that bypass dark mode. Verify next session:

- text-brand-charcoal on the h1 -- replace with style={{ color: 'var(--color-text-primary)' }}

- text-brand-charcoal/70 on the lead paragraph -- replace with style={{ color: 'var(--color-text-secondary)' }}

- text-brand-blue-royal on the eyebrow label -- blue reads in both modes, can stay as-is

The Pattern: Never Use Hardcoded Tailwind Color Utilities for Themeable Elements

Any element that should respond to light/dark mode must use CSS variables. Hardcoded Tailwind color utilities (bg-brand-offwhite, text-brand-charcoal, bg-white, text-gray-900, etc.) always resolve to fixed hex values and ignore the [data-theme="dark"] system.

When reviewing any page for dark mode issues, search the component for these patterns and replace with var() references.

03. About Page -- Outstanding Bugs

The About page is functional but has five visual issues. All five must be resolved before the page is considered complete. Address in order.

| Item | Status | Notes |
| --- | --- | --- |
| Remove duplicate @theme block | BUG | A second @theme block was added at top of globals.css this session. It conflicts with the authoritative @theme inline block further down. Remove the top block. All radius values belong in @theme inline only. |
| Border radius too large | BUG | Edit --radius-* values inside the existing @theme inline block in globals.css. Target: half current values. Verify across homepage cards, case study images, about page photo grid. |
| Dark mode not applied to About body | BUG | Verify about-main, about-heading, about-body, about-card CSS classes are applied correctly in page.tsx. Confirm bg-white is not overriding about-main background color. |
| Bulls-eye rings not visible | BUG | FloatingRings components are in the DOM with opacity-0. beyond-rings CSS class in globals.css sets opacity: 0.18 under [data-theme="dark"]. Light mode: 0.06. Dark mode: 0.18. Update both values. |
| Card borders too dark in light mode | TODO | about-card border-gray-100 renders too dark. Target: rgba(0,0,0,0.08) in light mode. |
| Glassmorphism on interest cards | TODO | Light mode: subtle white bg, very light border, soft shadow. Dark mode: rgba(255,255,255,0.05) bg, backdrop-blur-16px, rgba(255,255,255,0.10) border. Match philosophy section cards exactly. |
| Stats row unicode arrow | BUG | 67->35 was changed from 67→35 (Unicode arrow) in a previous session. Restore the correct Unicode character. |

04. Critical Project Rules -- Never Violate These

Tailwind v4 Rules

| Rule | Detail |
| --- | --- |
| Config file ignored | tailwind.config.ts is completely ignored in this project. Never create or edit it. |
| Single @theme block | There must be only one @theme inline block. It lives inside app/globals.css. All radius, color, font, and spacing tokens belong inside it. |
| Border radius changes | Edit --radius-* values inside the existing @theme inline block only. Never add a second @theme block. |
| Dark mode system | [data-theme="dark"] attribute selectors on the html element. Never use Tailwind dark: utility classes -- they are silently ignored in this project. |
| Dark mode location | All dark mode styles go in app/globals.css as [data-theme="dark"] .class-name selectors. Never inline dark: utilities in components. |

File Edit Rules

| Rule | Detail |
| --- | --- |
| Never use sed | sed commands silently corrupt TSX/JSX files on special characters. Use Python string replacement one-liners instead. |
| Full file rewrites | Use cat > with a heredoc in Terminal. Never use sed for full rewrites. |
| Targeted edits | Use Claude Code str_replace with exact strings copied from a fresh cat of the file. |
| Verify after writing | Always run wc -l filename and head -5 filename immediately after writing to confirm the change landed. |

Dev Server Rules

| Rule | Detail |
| --- | --- |
| Danny runs the server | Claude Code never starts, stops, or manages the dev server unless explicitly asked. |
| After branch switch | rm -rf .next before restarting after branch switches or Turbopack panic errors. |
| Restart command | pkill -f "next dev" then cd to project and npm run dev. |

Copy Rules

| Rule | Detail |
| --- | --- |
| Approved copy is locked | Bio paragraphs, Empathique definition, Capture the World's Salient Cues heading, and Papa Carl quote are locked. No changes without explicit permission. |
| Unicode arrow | The stats row uses 67→35 (Unicode right arrow, U+2192). Do not replace with -> or any ASCII substitute. |

05. globals.css Structure Reference

Read this before touching globals.css in any session.

| Item | Status | Notes |
| --- | --- | --- |
| Block 1: @import and small @theme | REMOVE | A duplicate @theme block with radius values was added at top this session. Must be removed. All radius values belong in @theme inline (Block 5). |
| Block 2: :root | STABLE | All light mode CSS variables. --color-bg, --color-text-primary etc. Editing changes light mode globally. |
| Block 3: [data-theme="dark"] | STABLE | All dark mode CSS variable overrides. Same variable names as :root. This is how dark mode works sitewide. |
| Block 4: Philosophy card glassmorphism | STABLE | Reference implementation for glassmorphism. Copy this pattern for about-card. |
| Block 5: @theme inline | AUTHORITATIVE | Contains all Tailwind v4 theme tokens: radius, colors, fonts, shadows. This is the only @theme block that should exist. |
| Block 6: body styles and animations | STABLE | Keyframe animations: spin-slow, gradient-drift, float-a through float-f. prefers-reduced-motion override. |
| Block 7: .cs-* case study styles | STABLE | Do not modify unless working on case study layout. |
| Block 8: .bento-* grid styles | STABLE | Stats bento grid on case study pages. |
| Block 9: .about-* dark mode | ACTIVE | All About page dark mode work happens here. [data-theme="dark"] .about-* selectors. |

06. Next Steps -- Ordered Priority

Priority 1: Complete the About Page

Work through these in order. Verify visually in the browser after each step before moving to the next.

- Remove duplicate @theme block at top of globals.css

Read globals.css top 30 lines. Identify the small @theme block with radius values. Remove it entirely. Confirm only one @theme inline block remains.

- Halve the border radius values

Inside @theme inline, find --radius-sm, --radius, --radius-md, --radius-lg, --radius-xl, --radius-2xl, --radius-3xl. Halve each value. Verify on homepage cards, case study images, about photo grid.

- Fix dark mode on About page body

Read about/page.tsx. Confirm about-main class is on the outermost div. Confirm bg-white is not applied to any wrapper that overrides about-main. Check [data-theme="dark"] .about-main in globals.css Block 9.

- Fix bulls-eye ring visibility

In globals.css Block 9: set .beyond-rings { opacity: 0.06 } for light mode. Set [data-theme="dark"] .beyond-rings { opacity: 0.18 } for dark mode. Confirm beyond-rings class is applied to FloatingRings wrapper div in page.tsx.

- Fix card borders in light mode

In globals.css, set .about-card { border-color: rgba(0,0,0,0.08) } for light mode. Already handled in dark mode via [data-theme="dark"] .about-card.

- Apply glassmorphism to interest cards

Copy the .philosophy-card and [data-theme="dark"] .philosophy-card pattern from globals.css Block 4. Apply the same treatment to .about-card. Light mode: rgba(255,255,255,0.25), backdrop-blur, light border. Dark mode: rgba(255,255,255,0.04), backdrop-blur-16px, rgba(255,255,255,0.12) border.

- Restore Unicode arrow in stats row

Find the 67->35 text in about/page.tsx. Replace with 67→35 (Unicode right arrow U+2192).

Priority 2: Build the Contact Page

No spec exists yet. At session start, confirm with Danny: email link or form with fields? Any specific copy? Once confirmed, build app/contact/page.tsx following the same dark mode patterns as the corrected work page.

Priority 3: Build the Four Case Study Pages

Route structure: app/work/[slug]/page.tsx. Build Self-Service Portal first -- it has the richest asset library. Each page needs:

- Full-width hero (existing hero component)

- Bento stats grid

- Narrative sections with process images

- Reflection section

- Next case study navigation

All "View case study" links currently go nowhere. These become live as each page is built.

Hero images: public/images/1-4 numbered folders under /hero/. Backup options in back-up-hero/.

Priority 4: Netlify Deployment

All steps remaining:

- Push design-v2 branch to GitHub repository.

- Log into Netlify. Connect repository. Select design-v2 as production branch.

- Build command: npm run build. Publish directory: .next.

- Confirm @netlify/plugin-nextjs is in package.json devDependencies (already done).

- Confirm netlify.toml exists at project root (already done).

- Add custom domain in Netlify dashboard once DNS is ready.

- Test all four case study routes on live URL before sharing.

07. Locked Design Decisions

These are confirmed by Danny. Do not revisit or change without explicit permission.

| Rule | Detail |
| --- | --- |
| Light mode default | Light mode loads on first visit. Toggle saves to localStorage. Never change this default. |
| Border radius | Small, not large. Target: half the current values in @theme inline. |
| Bulls-eye rings | Brand element. Used on homepage hero (cropped, 60s rotation) and philosophy section (floating, animated). About page Beyond the Work section needs same treatment. |
| Photography grid | 4 columns, 16:9, descending number sequence (dark upper-left to light lower-right diagonal). Do not change the sequence. |
| Stats attribution | Format: AT TELESIGN / AT CAPPEX / TELESIGN + CAPPEX in small caps below stat label. |
| Empathique | Photography section identity only. Not site-wide. Lives only on the About page photography section. |
| Footer | Blue (#3B5CE8), footer logo variant. Do not change color or logo. |
| Navigation | Work / About / Contact / Resume. Resume opens external link. |
| Deployment | Netlify via GitHub. |

DisplayedUX  ·  Portfolio Project Handoff v7  ·  Danny Driscoll  ·  d2drisco@icloud.com  ·  March 2026